DailyDivine

Your AI Spiritual Companion on WhatsApp

Product Planning Document

MVP Specification & Technical Architecture

March 2026 | Version 1.0

# 1. Executive Summary

DailyDivine is an AI-powered spiritual companion delivered via WhatsApp that combines personalized daily horoscopes, scripture-based guidance, and gamified devotional challenges into a single daily experience. The app targets the 500M+ religiously active WhatsApp users in India and the global diaspora.

The Problem: Religious guidance is fragmented across dozens of apps, websites, and offline sources. People want a simple, personalized, daily spiritual touchpoint — not another app to download.

The Solution: A single WhatsApp message each morning that feels personally crafted: your horoscope, a relevant verse from your scripture, and a small spiritual challenge to carry through the day.

Target Audience: Religiously inclined smartphone users (18-55) across Hinduism, Islam, Christianity, and Sikhism who already use WhatsApp daily.

# 2. MVP Feature Specification

## 2.1 Core Features (Must-Have for Launch)

### Feature 1: User Onboarding via WhatsApp

User sends "Hi" or a trigger word. The bot guides them through a conversational onboarding flow collecting: name, faith tradition (Hindu / Muslim / Christian / Sikh / Other), zodiac sign or rashi, preferred language (Hindi / English), and preferred delivery time for their daily message.

### Feature 2: Daily Morning Message

Every day at the user’s chosen time, they receive a single WhatsApp message containing three sections:

- Personalized Horoscope / Rashi Reading — A 2-3 line daily prediction based on their zodiac, written with a spiritual (not generic astrology) tone

- Scripture Verse — A verse from their faith’s scripture, contextually matched to the horoscope theme (e.g., if the horoscope mentions challenges, the verse is about strength)

- Daily Challenge Prompt — A small actionable spiritual task or reflection question (e.g., “Recite this mantra 11 times today” or “Reflect: When did you last practice patience?”)

### Feature 3: Conversational AI Chat

Users can reply to any daily message or send free-form questions at any time. The AI responds with faith-aware, contextual spiritual guidance. Examples: “What does this verse mean?”, “I’m feeling anxious, give me a prayer”, “What puja should I do for a new home?”

### Feature 4: Streak Tracking

Each daily message includes the user’s current streak count (e.g., “Day 23 🔥”). If they reply to the challenge or interact with the bot, the streak continues. Missing 2 consecutive days resets it. This drives daily re-engagement.

### Feature 5: Web Dashboard

A simple web interface where users can: sign up (alternative to WhatsApp onboarding), manage their profile and preferences, view streak history and past daily messages, and upgrade to premium (post-launch).

## 2.2 Post-MVP Features (V2 Roadmap)

| Feature | Description | Priority |
| --- | --- | --- |
| Monthly Challenges | Themed 30-day journeys (e.g., Hanuman Chalisa 40-day, Ramadan series, Lent journey) | High |
| Community Responses | Anonymized view of how others responded to the daily challenge prompt | High |
| Spiritual Journal | Users reply with gratitude/reflections; bot stores and reflects them back over time | Medium |
| Audio Prayers | Send voice messages of mantras, duas, or hymns alongside daily text | Medium |
| Family / Group Plans | Shared challenges and streaks for families or community groups | Low |
| Multi-language Support | Hindi, Tamil, Telugu, Urdu, Gujarati, Punjabi | Medium |

# 3. Technical Architecture

## 3.1 System Architecture Overview

The system follows a straightforward event-driven architecture with five core components:

| Component | Technology | Purpose |
| --- | --- | --- |
| WhatsApp Gateway | Meta Cloud API (free tier) or Twilio WhatsApp API | Send/receive messages via WhatsApp Business |
| Backend Server | Node.js + Express.js | API layer, business logic, webhook handler |
| AI Engine | Anthropic Claude API (claude-sonnet-4-6) | Generate horoscopes, verse explanations, chat responses |
| Database | PostgreSQL (via Supabase or Railway) | User profiles, streaks, conversation history, content |
| Scheduler | node-cron or BullMQ (Redis-backed) | Schedule daily messages per user’s timezone/preference |
| Web Dashboard | Next.js (React) | User registration, profile management, streak display |
| Hosting | Railway or Render | Backend + DB + cron in one platform |

## 3.2 Data Flow

- User sends message on WhatsApp

- Meta/Twilio webhook delivers message to Express server

- Server identifies user from phone number, loads profile + conversation context from PostgreSQL

- Server constructs a prompt including: user’s faith, zodiac, recent conversation, scripture context

- Claude API generates a personalized response

- Server sends the response back via WhatsApp API and logs the exchange

For daily scheduled messages, the cron job triggers at each user’s preferred time, generates content via AI, and sends it proactively.

## 3.3 Scripture Database Schema

A curated database of verses tagged for AI retrieval. This prevents hallucinated references and ensures accuracy.

| Field | Type | Example | Notes |
| --- | --- | --- | --- |
| id | UUID | auto-generated | Primary key |
| faith | ENUM | hinduism | hinduism, islam, christianity, sikhism |
| source | VARCHAR | Bhagavad Gita | Book / scripture name |
| reference | VARCHAR | Chapter 2, Verse 47 | Exact chapter/verse ref |
| text_original | TEXT | (Sanskrit/Arabic/etc.) | Original language text |
| text_english | TEXT | English translation | Verified translation |
| text_hindi | TEXT | Hindi translation | For Hindi users |
| tags | TEXT[] | ["strength","perseverance"] | Mood/theme tags for matching |

## 3.4 AI Prompt Strategy

The quality of DailyDivine depends heavily on prompt engineering. The system prompt should establish a warm, wise, non-preachy tone that respects the user’s specific tradition without being dogmatic.

Daily Message Prompt Template: Includes the user’s zodiac sign, faith, today’s date, and a randomly selected theme-tag. The AI generates a horoscope, picks a matching verse from the database, and crafts a challenge — all in a single cohesive message under 300 words.

Chat Response Prompt Template: Includes the user’s profile, last 5 messages of conversation history, and the current question. System instructions emphasize: answer from the user’s faith tradition, cite specific verses where possible, be compassionate and non-judgmental.

# 4. WhatsApp Integration Guide

## 4.1 Provider Comparison

| Criteria | Meta Cloud API | Twilio | Aisensy / Wati |
| --- | --- | --- | --- |
| Cost | 1,000 free conversations/month, then per-conversation | Per message (₹0.30–0.50 approx) | Monthly plans starting ₹999 |
| Setup Difficulty | Moderate (Meta Business verification) | Easy (good docs) | Easiest (dashboard + API) |
| Best For | Scale + cost optimization | Quick MVP + reliable | Non-technical founders |
| Template Messages | Required for proactive sends | Required for proactive sends | Built-in template manager |

Recommendation for MVP: Start with Twilio for fastest setup. Migrate to Meta Cloud API at scale to reduce per-message costs.

## 4.2 Key WhatsApp Requirements

- Template Messages: All proactive messages (daily sends) must use pre-approved templates. Design the daily message as a template with variable placeholders for name, horoscope, verse, and challenge.

- 24-Hour Window: Once a user replies, you have 24 hours to send free-form messages. After that, only templates. This means the daily scheduled message must always be a template.

- Business Verification: Required for production access. Takes 1-2 weeks via Meta Business Manager.

- Opt-in: Users must explicitly opt in to receive messages. The onboarding flow handles this.

# 5. Build Timeline (6-Week MVP)

| Week | Tasks | Deliverable |
| --- | --- | --- |
| Week 1 | Set up Node.js + Express backend, configure WhatsApp API (Twilio), build webhook handler, set up PostgreSQL on Railway/Supabase | Bot responds to "Hi" on WhatsApp |
| Week 2 | Build onboarding conversation flow (faith, zodiac, language, time), store user profiles in DB | Complete user registration via WhatsApp |
| Week 3 | Curate scripture database (50+ verses per faith, tagged), build AI prompt templates, test daily message generation with Claude API | AI generates quality daily messages |
| Week 4 | Implement node-cron scheduler for daily sends, build streak tracking logic, create WhatsApp message templates and get them approved | Daily messages sent automatically |
| Week 5 | Build reply/chat handler with conversation context, build basic Next.js web dashboard (sign up, profile, streak view) | Full conversational AI + web dashboard live |
| Week 6 | Beta test with 20-30 real users, tune AI prompts based on feedback, fix bugs, optimize message delivery timing | Production-ready MVP |

# 6. Business Model & Pricing Strategy

## 6.1 Freemium Model

| Free Tier | Premium (₹99/month) | Premium+ (₹199/month) |
| --- | --- | --- |
| Daily horoscope (short) | Full personalized horoscope | Everything in Premium |
| 1 verse per day | Verse + detailed explanation | Unlimited AI conversations |
| Daily challenge | All challenges + streak badges | Monthly themed journeys |
| 3 AI chats per day | 10 AI chats per day | Personalized weekly forecast |
| — | Streak recovery (1 per week) | Priority support + family sharing |

## 6.2 Revenue Projections (Conservative)

Assuming 5% free-to-paid conversion (industry average for spiritual/wellness apps):

| Milestone | Total Users | Paid Users (5%) | Monthly Revenue |
| --- | --- | --- | --- |
| Month 3 | 500 | 25 | ₹2,500 – 5,000 |
| Month 6 | 5,000 | 250 | ₹25,000 – 50,000 |
| Month 12 | 25,000 | 1,250 | ₹1.25L – 2.5L |
| Month 24 | 1,00,000 | 5,000 | ₹5L – 10L |

## 6.3 Cost Estimates (Monthly)

| Item | At 500 Users | At 25,000 Users |
| --- | --- | --- |
| Hosting (Railway/Render) | ₹500–1,000 | ₹3,000–5,000 |
| Claude API (messages) | ₹2,000–5,000 | ₹50,000–1,00,000 |
| WhatsApp API (messages) | ₹1,500–3,000 | ₹30,000–75,000 |
| Database | Free tier | ₹1,000–2,000 |
| Total | ₹4,000–9,000 | ₹84,000–1,82,000 |

# 7. Go-to-Market Strategy

## 7.1 Launch Plan (First 90 Days)

Phase 1 — Seed Users (Week 1–4): Personal network launch. Share with friends, family, and WhatsApp groups. Target 50–100 users. Focus on feedback and prompt tuning, not growth.

Phase 2 — Organic Growth (Week 5–8): Create Instagram Reels and YouTube Shorts showing the daily message experience. Post in religious Facebook groups and subreddits. Partner with 2–3 micro-influencers in the spiritual/astrology niche.

Phase 3 — Referral Engine (Week 9–12): Launch “Invite a friend, extend your streak” referral mechanic. Users who invite 3 friends get 1 week of Premium free. This leverages WhatsApp’s natural sharing behavior.

## 7.2 Growth Channels

- WhatsApp Status Sharing: Let users share their streak or a beautiful daily verse card to their WhatsApp Status — built-in viral loop

- Temple / Mosque / Church Partnerships: Offer free community plans to religious organizations in exchange for promotion to their members

- Festival Campaigns: Launch special challenges around Navratri, Ramadan, Christmas, Gurpurab — these are natural viral moments

- SEO + Content: Blog posts on “daily horoscope” and “daily prayer” keywords drive organic traffic to the web dashboard sign-up

# 8. Key Risks & Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| AI hallucinating scripture | Users lose trust if verses are wrong | Use curated scripture DB; AI selects from verified verses, doesn’t generate them |
| Religious sensitivity | Offending users of any faith | Faith-specific prompt guardrails; human review of AI outputs during beta; respect all traditions equally |
| WhatsApp policy changes | Message restrictions or cost increases | Build web dashboard as alternate channel; collect email addresses for backup communication |
| Low conversion to paid | Revenue doesn’t cover costs | Keep free tier lean; make premium genuinely valuable; explore B2B (temple/org) revenue |
| AI API costs spike | Margins shrink at scale | Cache common responses; use lighter models for simple queries; batch daily message generation |

# 9. Success Metrics

| Metric | MVP Target (Month 1) | Growth Target (Month 6) |
| --- | --- | --- |
| Daily Active Users | 30–50 | 2,000–3,000 |
| Message Open Rate | > 60% | > 50% |
| 7-Day Retention | > 40% | > 35% |
| Average Streak Length | 5+ days | 12+ days |
| Free to Paid Conversion | — | > 5% |
| NPS Score | > 40 | > 50 |

# 10. Immediate Next Steps

- Set up a Twilio account and get WhatsApp sandbox access for development

- Initialize a Node.js + Express project with PostgreSQL connection

- Sign up for Anthropic Claude API and test basic prompt engineering

- Begin curating scripture database — start with 20 verses per faith, tagged by theme

- Design the WhatsApp onboarding conversation flow (wireframe the chat sequence)

- Register a Meta Business account for eventual production WhatsApp access

This document serves as the foundation for building DailyDivine. Each section can be expanded into detailed technical specs as development progresses.